TEST SUMMARY REPORT

Project Name: ChatSaver Web Application

Document Type: End-to-End (E2E) Test Summary Report

Target Environment: https://chatsaver.viveknigam.co.in

Test Framework: Playwright (TypeScript) / Desktop Chromium

QA Engineer: Farzan Ahmad

Execution Date: August 18, 2026

Overall Status: PASSED / READY FOR PRODUCTION MERGE

1. Executive Summary

This Test Summary Report provides an overview of the testing activities executed for the ChatSaver web application. Testing comprised iterative Buddy Testing (defect identification & remediation) followed by an automated End-to-End (E2E) Playwright Test Suite. All core functional requirements, input validations, security flows (email OTP onboarding), and CRUD operations for note management have been verified.

Key Milestone: 100% of defined automated test cases passed, and all 5 identified buddy-testing defects are verified and closed.

2. Test Execution Scope & Overview

2.1 Modules Covered

- Authentication & User Onboarding: Form validations, minimum password security constraints (12+ chars), Mailtrap Sandbox API integration for 6-digit OTP delivery/verification, and session initialization.

- Note Lifecycle & Management (CRUD): ChatGPT share link parsing, conversion to editable notes, real-time title/question/answer updates, search modal (Ctrl+K) query matching, and note deletion.

- Landing Page & Navigation: Header action visibility and responsive UI animation rendering.

2.2 Execution Metrics Table

| Metric Category | Count / Value | Percentage |
| --- | --- | --- |
| Total Test Cases Planned | 10 | 100% |
| Total Automated E2E Tests Executed | 10 | 100% |
| Tests Passed | 10 | 100% |
| Tests Failed | 0 | 0% |
| Tests Blocked / Skipped | 0 | 0% |
| Total Defects Logged | 5 | — |
| Total Defects Resolved & Verified | 5 | 100% |
| Open / Outstanding Defects | 0 | 0% |

3. Detailed Test Execution Breakdown

| Module | Test Case ID | Test Scenario | Automated Spec File | Result |
| --- | --- | --- | --- | --- |
| Authentication | TC-AUTH-001 | Signup with valid inputs & Mailtrap OTP verification | signup.spec.ts | PASS |
| Authentication | TC-AUTH-002 | HTML5 validation on malformed email format | signup.spec.ts | PASS |
| Authentication | TC-AUTH-003 | Block registration on short password (<12 chars) | signup.spec.ts | PASS |
| Authentication | TC-AUTH-004 | Sign-in with valid registered credentials | signin.spec.ts | PASS |
| Authentication | TC-AUTH-005 | Sign-in access blocked on incorrect password | signin.spec.ts | PASS |
| Authentication | TC-AUTH-006 | Sign-in rejected for unregistered email address | signin.spec.ts | PASS |
| Notes Management | TC-NOTE-001 | Import ChatGPT share URL and save as note | create-note.spec.ts | PASS |
| Notes Management | TC-NOTE-002 | Inline edit note title, question, and answer | edit-note.spec.ts | PASS |
| Notes Management | TC-NOTE-003 | Quick search note via keyboard shortcut (Ctrl+K) | search-note.spec.ts | PASS |
| Notes Management | TC-NOTE-004 | Confirm note deletion and verify workspace removal | delete-note.spec.ts | PASS |

4. Defect Resolution & Verification Summary

During early iterative buddy testing, 5 defects were logged and successfully resolved by the developer. Post-fix validation was confirmed through Playwright automated scripts.

| Defect ID | Severity | Description | Fix Implemented | Verification Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Medium | Showcase animation frozen on desktop | CSS/Framer motion trigger adjusted across desktop breakpoints | Verified (Closed) |
| BUG-002 | High | Auth buttons missing on landing page header | Global navbar component updated to render Auth modal triggers | Verified (Closed) |
| BUG-003 | High | Unvalidated email format accepted | HTML5 input pattern validation and client-side sanitization added | Verified (Closed) |
| BUG-004 | High | No auto-redirect post registration | Session cookie listener added to route authenticated user to Vault | Verified (Closed) |
| BUG-005 | Critical | Missing OTP verification during signup | Integrated backend OTP generation + email delivery via Mailtrap | Verified (Closed) |

5. Technical Highlights & Environment Isolation

- Asynchronous Mailtrap API Synchronization: signup.spec.ts polls Mailtrap Sandbox API over HTTP with exponential retry intervals to extract 6-digit verification codes without UI flakiness.

- State Isolation: Unique timestamp-based email generation (testuser_{timestamp}@inbox.mailtrap.io) prevents database collision and allows repeated isolated test runs.

- Resilient Playwright Selectors: Relies on accessibility locators (getByRole, getByPlaceholder) instead of fragile CSS/XPath selectors.

6. Recommendations & QA Sign-off

- Sign-off Decision: APPROVED

- Deployment Recommendation: All functional requirements have met acceptance criteria with 0 remaining open defects. Safe to merge PR into main and deploy to staging/production.