TEST CLOSURE REPORT

Project Name: ChatSaver Web Application

Document Type: End-to-End (E2E) Test Closure Report

Target Environment: https://chatsaver.viveknigam.co.in

Test Framework: Playwright (TypeScript) / Desktop Chromium

QA Engineer: Farzan Ahmad

Closure Date: August 18, 2026

Final QA Verdict: RELEASE APPROVED / STABLE FOR DEPLOYMENT

1. Document Overview & Objective

The purpose of this Test Closure Report is to formally conclude and document the completion of the Quality Assurance and End-to-End (E2E) test execution phase for the ChatSaver web application.

This document summarizes the final exit criteria evaluation, test deliverables handoff, post-testing risk analysis, and lessons learned from the automation and buddy testing lifecycle.

2. Test Execution Summary & Milestone Evaluation

2.1 Final Test Statistics

| Category | Metric Count | Completion Rate |
| --- | --- | --- |
| Total Test Scenarios Planned | 10 | 100% |
| Automated Playwright Specs Executed | 10 | 100% |
| Total Passed | 10 | 100% |
| Total Failed | 0 | 0% |
| Total Blocked / Skipped | 0 | 0% |
| Defects Reported (Buddy Testing) | 5 | 100% Resolved |
| Defects Remaining Open / Deferred | 0 | 0% |

3. Exit Criteria Assessment

| Defined Exit Criteria | Target Requirement | Actual Status | Verdict |
| --- | --- | --- | --- |
| Test Case Execution | 100% of planned E2E cases executed | 10/10 executed | MET |
| Pass Rate | Minimum 95% pass rate | 100% pass rate achieved | MET |
| Critical / High Defects | 0 Open Critical/High Severity Bugs | All 5 defects closed & verified | MET |
| Documentation Deliverables | Test Plan, Matrix, RTM, Defect Log, TSR complete | All 5 deliverables generated & reviewed | MET |
| Automation Stability | Playwright test suite passes consistently | Flakiness eliminated via API polling & retry synchronization | MET |

4. Test Deliverables & Artifacts Handed Over

The following artifacts have been completed and are ready for repository archiving and PR review:

- Test Plan Document: Aligned with project scope, automation architecture, and environment configuration.

- Test Cases Specification Matrix: Comprehensive 10-scenario table with precise preconditions, steps, test data, and expected outcomes.

- Defect / Bug Report Log: Formal tracking of 5 resolved defects (BUG-001 to BUG-005).

- Requirements Traceability Matrix (RTM): Bidirectional traceability between functional requirements, test specs, and defect IDs.

- Test Summary Report (TSR): High-level execution metrics and technical highlights.

- Playwright Automation Test Suites:

  - signup.spec.ts (Positive onboarding + Mailtrap Sandbox OTP verification + Negative validation cases)

  - signin.spec.ts (Positive authentication + Negative wrong credentials/ghost user cases)

  - create-note.spec.ts (ChatGPT shared link parsing & workspace creation)

  - edit-note.spec.ts (Real-time dynamic field updates)

  - search-note.spec.ts (Ctrl+K keyboard shortcut search interaction)

  - delete-note.spec.ts (Double-click note deletion & state cleanup)

5. Lessons Learned & Best Practices

- Email OTP Automation via Sandbox APIs: Direct inbox API polling (Mailtrap) with numeric regex extraction (\b\d{6}\b) eliminated the reliance on manual OTP entry and avoided third-party inbox rate-limiting.

- Accessibility-First Locators: Utilizing page.getByRole() and page.getByPlaceholder() proved significantly more resilient against DOM refactoring compared to CSS/XPath selectors.

- State Isolation in Automated Suites: Using dynamic timestamps (testuser_${Date.now()}@inbox.mailtrap.io) ensured test runs remain idempotent and independent across CI/CD runs.

- Early Defect Catch via Buddy Testing: Pairing testing directly during active development cycles caught major blockers (e.g., missing header actions, missing OTP enforcement) prior to automated script implementation.

6. Formal QA Sign-Off

- QA Engineer: Farzan Ahmad

- Sign-off Date: August 18, 2026

- Final Recommendation: The ChatSaver application has satisfied all functional, validation, and security acceptance criteria. Pull Request is cleared to be merged into main for deployment.